|  |  |  |
| --- | --- | --- |
| TO-DO-LIST APPLICATION | | |
|  |  |  |
| RISK ASSESSMENT | | |

# Overview

This Risk Assessment was used to identify potential risks for this project, plan appropriate actions to reduce these risks and mitigate them. This Risk Assessment was carried out during 3 phases of the project to see how the risks evolved through its lifecycle and maintain a good level of risk mitigation throughout its span.

The purpose of this Risk assessment is to:

|  |  |
| --- | --- |
|  | 1. Identify all potential risks |
|  | 1. Analyze these risks for appropriate risk mitigation actions |
|  | 1. Tackle and prevent these risks using the actions adopted |
|  | 1. Repeat the analysis of these risks throughout the lifecycle of the project |

The key used to measure the likelihood, impact and risk rating of identified risks for this project:

Likelihood

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Rare | Unlikely | Possible | Likely | Certain |
| 1 | 2 | 3 | 4 | 5 |

Impact

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Negligible | Minor | Moderate | Major | Fatal |
| 1 | 2 | 3 | 4 | 5 |

Risk Rating

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Very Low | Low | Moderate | High | Very High |
| 1-5 | 6-10 | 11-15 | 16-20 | 21-25 |

# Risk Register I – Carried out at Start of Project

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Risk Description | Cause | Risk Event | Likelihood (1-5) | Impact (1-5) | Risk Rating | Action |
| 1 | Lack of Project Understanding | Not having a grasp on specs and purpose of assignment | Incorrectly completing assignment | 3 | 4 | 12 | Spend time understanding scope of the project and deliverables. |
| 2 | Lack of Time | Mismanagement of time | Not completing assignment on time | 3 | 4 | 12 | Split up smaller tasks that form to complete larger tasks into daily and weekly goals. |
| 3 | Motivation | Tiredness, burnout, complacency, and laziness. | Assignment is not completed to the best possible standard | 2 | 5 | 10 | Work on the assignment in a structured/ moderated way, taking breaks and remembering to enjoy it. |
| 4 | Worldwide Disruption | Wave 2 of COVID-19 outbreak | Another lockdown causing disruption to services, work and health | 3 | 3 | 9 | Ensure Hygiene kept up with social distancing and preparedness for working well remotely. |
| 5 | Technical issues | Technologies not working as they should be/ misuse of technologies | Delays and more issues needing resolving to complete assignment | 3 | 4 | 12 | Further research the technologies being used and their common problems in order to be prepared and tackle potential difficulties. |
| 6 | Lack of Testing | Not enough and accurate testing of methods carried out for the application | Unreliable and/ or unusable final application | 3 | 5 | 15 | Learn best practices and methods for all aspects of testing required for this project and aim for 80% industry standard testing coverage. |
| 7 | Full Stack Technology not fully grasped | Front end design and Back end functionality not to the standard required by specifications | Unsightly application, UI unclear and fetching/ integration problems with Spring and rest of code causing issues | 2 | 4 | 8 | Study JS, HTML, CSS, Spring and Java to a proficient level and understand how front-end technology will be paired with the backend to produce a full stack application. |

# Risk Register II – Carried out at Midpoint of Project